Meeting Backlog

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Date | Time | Location | Discussed | Plan to complete | Completed previous objective? |
| 9/27 | 9:00 AM | 1005C | Looking over the previous groups code, and getting it up and running | Getting the previous code working on a new database | --- |
| 9/29 | 9:00 AM | 1005C | Overview of what we want to add, and planned out a UI to go along with these changes drawn out in attached pictures | Plan to finish Admin Before next meeting on Monday | Yes |
| 9/30 | 11:00 AM | 1005D | Happened to meet up to work although not a planned meeting, worked on admin | ----- | ---- |
| 10/2 | 9:00 AM | 1005C | Error checked admin and made plans to complete user | Finish user by Wednesday | Yes |
| 10/4 | 9:30 AM | 1005C | Error check user and discussed problems with programing user | Finish user task sign up by Friday | Partially, user can sign up for event properly but user task sign up not completed |
| 10/6 | 10:00 AM | 1005C | Error checked the entire program and made minor bug fixes | Finish presentation and code documentation by Sunday | Yes |
| 10/6 | 4:00 PM | Archer’s House | Final touches, documentation, and presentation | --- | Yes |

Product Backlog

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | Admin | User | Complexity | Estimated Time |
| **Multi-day Scheduling** |  |  |  |  |
| Schedule Multiple times | x |  | High | 3hrs |
| Copy times from one date to another | x |  | Medium | 1hr |
|  |  |  |  |  |
| **Task List** |  |  |  |  |
| Admin adds tasks to the event | x |  | High | 4hrs |
| User can sign up for zero or more tasks |  | x | High | 4hrs |
|  |  |  |  |  |
| **Event Creator View** |  |  |  |  |
| Admin can view who can attend | x |  | Medium | 1hr |
| when they can attend | x |  | Medium | 2hrs |
| what tasks are being handled | x |  | Medium | 3hrs |
|  |  |  |  |  |
| **Event Attendee View** |  |  |  |  |
| Users can list when they are available |  | x | Low | 1hr |
| Users can sign up for tasks(1 or more) |  | x | High | 4hrs |
| Only one user per task |  | x | low | 1hr |

